Jack Henry & Associates

Identity Resolution for Payment Products

Future Phases Roadmap: Phases 2, 3, and 4

Companion to: JH_Identity_Resolution_Design_v0.4  |  v0.1 DRAFT

February 2026

Purpose of This Document

This document captures the future-phase roadmap for the JH Identity Resolution system. None of the capabilities described here are in scope for the current release (v0.4, Deterministic Core). This document exists to: (1) preserve the design context and rationale for future phases, (2) ensure current extension points are intentionally designed to accommodate them, and (3) allow future teams to pick up where Phase 1 leaves off without re-litigating architectural decisions.

# Phase 2 — Additional Product Adapters

Phase 2 adds the remaining in-scope product adapters. No resolution engine changes are required — each adapter produces the same canonical IdentityEvent schema and publishes to the same Pub/Sub topic. The resolution engine, Identity Store, and Query API are unchanged.

| Epic | Product / Adapter | Blocking Keys | Priority |
| --- | --- | --- | --- |
| EP-10 | JHA PayCenter (RTP, FedNow, Zelle) | BK-2, BK-3, BK-4 | P1 |
| EP-11 | Payrailz Platform (P2P, A2A, Bill Pay) | BK-2, BK-3, BK-4 | P1 |
| EP-12 | Jack Henry Wires (domestic and international) | BK-2, BK-7 | P1 |
| EP-13 | iPay Solutions (bill pay, CardPay, P2P) | BK-2, BK-3 | P1 |
| EP-14 | Banno Digital Platform | BK-2, BK-3, BK-4, BK-5 | P1 |
| EP-15 | Business Payment Solutions (B2V, payroll, remittance) | BK-1 (EIN), BK-2 | P1 |
| EP-16 | EPS Check / RDC + Tap2Local / EPS Gateway | BK-2 (MICR), BK-6 (payee name), BK-8 (PAN Tier-5 stubs) | P1 |

Estimated effort: 8–10 weeks.

## 2.1 Design Notes for Phase 2 Adapters

- ACH (EPS / Profitstars) was included as EP-06 in Phase 1. Phase 2 covers all remaining adapters.

- EP-16 (Tap2Local / EPS gateway) requires the PCI Vault component (ep02_pci_vault.sql) which is deferred until this phase. BK-8 (PAN token) produces Tier-5 EXTERNAL_STUB profiles until CPS card issuance data becomes available.

- International wire beneficiaries (EP-12) resolve at Tier 4–5 using BK-7 (SWIFT BIC + IBAN). Phase 3 probabilistic scoring is expected to improve this to Tier 3 using name+country+BIC combinations.

- Payrailz open-loop P2P (EP-11): when the destination has only email/phone token and no enrolled account, creation of an External Profile stub is conditional on the Zelle token resolving within the FI. See Open Question #3 in the main design document.

# Phase 3 — Probabilistic Matching

Phase 3 adds a trained probabilistic scorer for Tier-4 cases (BK-6 Name+Zip combinations). The deterministic Tiers 1–3 are never replaced — the probabilistic scorer is a pluggable extension to the bucket evaluation step (Step 5 of the pipeline).

## 3.1 Training Data

The match_decision_log table (ep03_04_resolution_engine.sql) accumulates full feature vectors, blocking keys evaluated, bucket assigned, and human review decisions from Phases 1 and 2. This constitutes the labeled training corpus. BK-6 (Name+Zip) Tier-4 decisions are specifically flagged as priority training examples via the idr_training_features table.

## 3.2 Pluggable Scorer Interface

The Resolution Engine is implemented with a pluggable scorer interface at the bucket evaluation step. In Phase 1, the interface is fulfilled by the deterministic rule engine. In Phase 3, a trained model (e.g., XGBoost or a lightweight neural classifier) is deployed as a separate GKE service and called via the scorer interface. Tiers 1–3 remain deterministic; the model supplements Tier-4 decisions only.

## 3.3 Shadow Mode Deployment

Before the probabilistic scorer is activated in production, it will run in shadow mode: the deterministic outcome is applied, and the model’s predicted outcome is logged to idr_shadow_decisions for comparison. Shadow mode allows precision/recall measurement without production impact.

Estimated effort: 10–12 weeks.

# Phase 4 — Graph Enrichment and Household Probabilistic

Phase 4 extends the household formation capability and considers graph-native storage for traversal-heavy analytics. It is deliberately left as TBD pending Phase 3 learnings.

## 4.1 Probabilistic Household Formation

The current household formation uses exact USPS-normalized address matching for SHARED_ADDRESS. Phase 4 will add a probabilistic address matcher (to handle minor normalization differences, apartment number variations, etc.) using the address_canonical field and a trained similarity model from Phase 3.

## 4.2 Graph Layer Consideration

As the entity graph grows (accounts → customers → households → global persons), multi-hop traversal queries (e.g., “find all payment relationships between entities in the same household across all products”) may become expensive in relational tables. Phase 4 will evaluate migrating entity relationships to a graph store (Apache Age on PostgreSQL or a dedicated graph database such as Neo4j or Amazon Neptune) if traversal complexity warrants it.

## 4.3 CPS Data Integration

If Jack Henry’s Card Processing Solutions (CPS) card issuance data becomes available via a CDC feed, Phase 4 will add a CPS adapter and upgrade Tap2Local / EPS gateway card-acceptance records (currently Tier-5 EXTERNAL_STUBs) to fully resolved entities via PAN token linkage. This requires coordination with the CPS product team and updated PCI scope assessment.

Estimated effort: TBD based on Phase 3 learnings.

# Appendix: Extension Points Preserved in Phase 1 Design

The Phase 1 implementation intentionally preserves the following extension points to avoid re-architecting for Phases 2–4:

| Extension Point | Location | Purpose |
| --- | --- | --- |
| Pluggable scorer interface | Resolution Engine — Step 5 (Bucket Assignment) | Swap deterministic rule engine for a trained probabilistic model in Phase 3 without changing surrounding pipeline. |
| idr_shadow_decisions table | ep03_04_resolution_engine.sql | Capture model predictions in shadow mode before Phase 3 go-live. |
| idr_training_features table | ep03_04_resolution_engine.sql | Store feature vectors for labeled training examples, especially BK-6 Tier-4 decisions. |
| match_decision_log — full feature vector | ep03_04_resolution_engine.sql | Training corpus for Phase 3 probabilistic scorer. Every match decision is logged with all features. |
| BK-6 (Name+Zip) secondary flag | Blocking Key framework | Tier-4 BK-6 decisions are flagged as priority Phase 3 training examples. |
| International wire probabilistic improvement | BK-7 (SWIFT + IBAN) | Name+country+BIC combinations are a Phase 3 candidate for improving Tier 4–5 international wire resolution. |
| CPS adapter placeholder | Product Adapter registry | CPS is explicitly excluded today; the adapter registry and ep01 schema support adding it without DDL changes. |
| Graph traversal migration | Entity adjacency tables | Current adjacency-list tables (idr_customer_account, idr_household_member) are designed to be mirrored to a graph store in Phase 4 if warranted. |